## Slide 1: VKIST PILOT PROJECT PITCHING
9, June, 2026
By: Dat Tran Tien

## Slide 2: The Agenda of The Presentation
Project Motivation
Project Scope Introduction
Development Plan Proposing
Current Sprint Checkup

## Slide 3: Project Motivation
Why the project exist ?

## Slide 4: Project Motivation
From Research to Product: Building on the foundation of VKIST-PILOT research to drive active product development – essential for marketing the team’s value toward community.
Technology Evolution: Combining VKIST’s core Machine Learning results with current latest advancements in NLP and Software Engineering.
End-User Focus: Repackaging complex technology into an intuitive, accessible healthcare solution that can integrate seamlessly & affordable.
Target Audience: Designed specifically for clinicians and patients within the Musculoskeletal (MSK) domain in Vietnam.
Notes: NLP: Natural Language Processing

## Slide 5: Project Scope Introduction
What is challenge this project shall handle ?

## Slide 6: Project Scope Introduction
Empowering Clinicians
Alongside with Patients
Drive
Collaboration
Interactive & Intuitive
Experience
Deliver advanced diagnostic support, objective professional checks, and continuous clinical education.
Provide usable & easy & no-friction & multi-modal interface
Ready & Always with Patient from start & end & after treatment
Unite multidisciplinary clinical teams and empower patients in a single, seamless workspace.
Notes: The scope of the workspace: Develop an interactive musculoskeletal care and education platform that transforms standard DICOM X-rays into a collaborative workspace . The system empowers clinicians with continuous education, diagnostic support, and objective clinical checks , while actively educating patients about their locomotive health to foster a true partnership throughout their treatment journey.

## Slide 7: Project Scope Introduction
Using ML-research result from VKIST & Controlled RAG on credible & academic resource
01
Multi-modal Chatbot for human-like bidirectional interaction + Mobile-ready usage
02
LLM as the translator & medium for autonomous & cross-domain collaboration.
04
Edge-oriented deployment & Progressive Web-App for accessibility & continuous support
03
How we attempt to reach these scope
Notes: How to you do this on highlevel
ML: machine learning
RAG: Retrieval Augmented Generation – LLM text-generation being support by data-base + Guardrailing

## Slide 8: Project Scope Introduction
Diagnostic Radiologist
01
Rheumatologist & Orthopedic Surgeon
03
MSK-Patient & Their Caregiver
04
Physical Therapist
02
Who is the End-User of this Project
Notes: The Diagnostic Radiologist (Bác sĩ Chẩn đoán hình ảnh)
The Physical Therapist / PhysioTherapy (Chuyên Viên Vật Lý Trị Liệu)
The Rheumatologist & Orthopedic Surgeon (Bác sĩ Cơ xương khớp / Chấn thương chỉnh hình)
The MSK Patient & Family Caregiver (Bệnh nhân Cơ xương khớp & Người nhà)

## Slide 9: Project Scope Introduction
Healthcare Senior Expert
(policy & procedural approval )
01
Practitioner
(frontline practicality verifier)
03
Support-Staffs & Patients
(actual impact signal)
04
Professional Clinician
(clinical-domain tester & reviewer)
02
Who shall be dev-team primary consultants & allies

## Slide 10: Development Plan Proposal
What is the timeline & keymark for this project ?

## Slide 11: Development Plan
The Time Range: 2/6/2026 to 2/9/2026 - (3 months)
Software Development Process Selection:
  Macro-Planning with Waterfall
  Micro-manage implement with Scrum
  Incremental & iterative & rapid development is essential
  Flexibility & Agility is possible while roburst.
Image From: PMI

## Slide 12: Development Plan
Current Mottos :
  Fast & Proof-of-Concept for gaining community attention
  Continuous & Evolution based on the Development Circumstance
  Community feedback is a vital signal that drives critical-domain decisions and consultant strategy

## Slide 13: Development Plan
Requirement Engineering
1
Product Design & Tech-Research
2
Launch &
Deploy
5
Implementation
3
Testing
4
Community Feedback
6
6 Essential Tasks During Project
Notes: The core-task of the team shall include within these phase
But these shall update dynamically depends on the actual development enviroment

## Slide 14: Development Plan – The Sprint Timeline
Notes: → Requirement Engineering (first half of Jun)
User Researching (1-2 days)
  Users identification
  Painpoint identification
  User-profile construction
→ These 2 task below run async
Functional requirement engineering (3-4 days)
  functional requirement engineering identification (listing)
  functional requirement engineering validation
  Use-case identification
  Use-case design
Non-Functional requirement engineering (3-4 days)
  non-functional requirement engineering identification
  non-functional requirement engineering validation
→ Product Design & Tech-Research (Last-half of Jun - First half of July)
→ these execute asynchronously
UI-UX Design (brainstorm → val → prototype → val → mock-up) <1-1,5 weeks>
  Paper-based design
  Figma-based design
System-Design <1-2 weeks>
  System-Context Design
  Architecture Design
  API-Design
  Logical Design
  Deployment Context Design
  Deployment Pipeline Design
  Techstack design
Test-System design
  Test-case design <1-2 weeks>
    White-box test
    Blackbox test
    Integration test
  Automatical test-pipeline <1-2 weeks>
  Test-case update
→ Implementation: (Run-along side Product-Design - (Last-half of Jun - First half of July))
→ These are execute async <1-3 weeks>
→ Implementing the logical aspect of modules
→ Implementing utility-framework
→ Module building
→ Build PWA application
→ setup the deployment config
→ Testing <1-2 weeks>
→ Executing the test-case
→ Test-case validation
→ Deployment <1 weeks>
→ CI/CD integration
→ setup user’s feedback portal
→ setup the project page
→ community feedback <undefined>
→ build community feedback collecting pipeline
→ insight driven

## Slide 16: Current Sprint Checkup (Sprint 0)
Already Build the User-Functional Requirement
Already have the User-Profile Requirement (4 User-Profile)
Already to design & collect the Non-Functional Requirement

## Slide 17: Current Sprint Checkup
Next-Actions with in the Sprint
  Design the Usecase & Description for each Functional Requirement
  Auditing the VKIST-ML stack & verify can be effectively deploy on web